# GitHub Spec Kit – Team Training Guide (Detailed & Practical)

# 1. What is GitHub Spec Kit (Simple Explanation)

GitHub Spec Kit is a structured way of working where every feature is first clearly defined, then planned, and only then implemented.

Think of it like this:
- scope.md → What exactly are we building?
- plan.md → How are we going to build it?
- tasks.md → Who will do what work?
- test-cases.md → How do we verify it works?

Instead of confusion and rework, everyone works with clarity.

# 2. Why Teams Need This (Real Problems We Face)

Without Spec Kit:
- Developers start coding with unclear requirements
- QA gets incomplete or late information
- DB changes are discovered too late
- Rework happens frequently
- Bugs are found late in production

With Spec Kit:
- Everyone aligns early
- Issues are identified before coding
- Less rework and better quality

# 3. Who Uses What (Role-Based Understanding)

Developers:
- Focus on plan.md and tasks.md
- Ensure implementation matches scope

QA/Testers:
- Create and validate test-cases.md
- Review scope.md for coverage

DB Engineers:
- Review DB changes in plan.md
- Suggest optimizations early

Business Analysts (BA):
- Own scope.md clarity
- Ensure requirements are correct

Scrum Masters (SM):
- Track progress using tasks.md
- Ensure process is followed

Juniors:
- Use tasks.md as step-by-step guide

# 4. Standard Feature Structure

Every feature MUST follow:

/features/<feature-name>/
  ├── scope.md
  ├── plan.md
  ├── tasks.md
  └── test-cases.md

This keeps everything organized and easy to track.

# 5. End-to-End Flow (Very Important)

Step 1: Requirement comes from BA
Step 2: Create scope.md
Step 3: Review with team (Dev + QA + DB)
Step 4: Create plan.md
Step 5: Review plan
Step 6: Create tasks.md
Step 7: QA prepares test-cases.md
Step 8: Development starts
Step 9: PR created with all files
Step 10: Review and merge

👉 No step should be skipped

# 6. Detailed Explanation – scope.md

This is the most important file.

It should answer:
- What problem are we solving?
- What exactly should the system do?

Must include:
- Clear requirements
- Examples
- Edge cases
- Out of scope items

If scope is wrong → everything will be wrong.

# 7. Detailed Explanation – plan.md

This is the technical design.

It should include:
- API design
- DB changes
- Flow diagram (optional)
- Risks

Goal:
- No surprises during development

# 8. Detailed Explanation – tasks.md

This is the execution plan.

Break work into:
- Backend tasks
- UI tasks
- DB tasks
- QA tasks

Each task should be:
- Small
- Clear
- Trackable

# 9. Detailed Explanation – test-cases.md

QA prepares this early.

Include:
- Functional scenarios
- Negative scenarios
- Edge cases

This ensures:
- No missing coverage
- Better quality

# 10. How to Work Daily (Practical Usage)

Developers:
- Pick tasks from tasks.md
- Update status daily

QA:
- Start writing test cases early
- Validate during development

Team:
- Refer spec files during discussions
- Keep documents updated

# 11. GitHub Integration (How to Use in Repo)

1. Create feature branch
2. Create /features/<feature-name> folder
3. Copy templates
4. Update files
5. Link folder in PR

This ensures everything is traceable.

# 12. PR Process (Very Important)

Every PR must:
- Include spec files
- Follow checklist
- Be reviewed properly

If spec is missing → PR should be rejected

# 13. Best Practices

- Keep documents simple
- Write clear points (avoid long paragraphs)
- Update regularly
- Discuss before coding
- Include edge cases always

# 14. DOs and DON'Ts

DO:
- Follow process strictly
- Involve all roles early

DON'T:
- Skip documentation
- Overcomplicate
- Ignore updates

# 15. Quality Guidelines

Code Quality:
- Clean and readable code
- Proper error handling

Performance:
- Efficient DB queries
- Avoid unnecessary calls

Security:
- Validate inputs
- Avoid hardcoding secrets

# 16. Real Example (Simple)

Feature: Add Note

scope.md → Define what note should do
plan.md → API + DB design
tasks.md → Work breakdown
test-cases.md → Validation

Then → Code → PR → Review → Done

# 17. Common Mistakes to Avoid

- Writing too many documents
- Not updating files
- Skipping reviews
- Treating it as optional

# 18. Key Takeaways

- Always define before coding
- Always plan before implementation
- Always test thoroughly
- Follow structure strictly

👉 This is about discipline, not documentation